|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Design Patterns 第七次會議記錄 | | | | | | | | | |
| 會議日期 | | 2014.11.16 | | | | | | | |
| 時間 | | 10:00-12:00 | | | | | | | |
| 地點 | | 男八舍交誼聽 | | | | | | | |
| 主持人 | | 李唐 | | | | | | | |
| 紀錄者 | | 全體(Hackpad)，李唐整理 | | | | | | | |
| 目的 | | 討論Project進度及上課題目 | | | | | | | |
| 參與者 | | | | | | | | | |
| 姓名 | | E-mail | | | | | 角色 | | |
| 李唐 | | [weitang114@gmail.com](mailto:weitang114@gmail.com) | | | | | 組長 | | |
| 李昇輯 | | [b00901058@ntu.edu.tw](mailto:b00901058@ntu.edu.tw) | | | | | 組員 | | |
| 王敦儒 | | [tuntun0847@gmail.com](mailto:tuntun0847@gmail.com) | | | | | 組員 | | |
| 劉秋志 | | [lqzh931221@hotmail.com](mailto:lqzh931221@hotmail.com) | | | | | 組員 | | |
| 張文博 | | bo1368885200@qq.com | | | | | 組員 | | |
| 會議議程 | | | | | | | | | |
| 1. FileViewer: Initial Design + Redesign 2. Project Design | | | | | | | | | |
| 會議討論議題 | | | | | | | | | |
| * + 1. FileViewer:      * + - 1. View Java code       2. Initial Design   D:\Dropbox\Meeting Minute\1116\FileViewer_init.jpg   * + - 1. Try to encapsulate, abstract and delegate different views.       2. Try to encapsulate, abstract and delegate creator of the views.       3. Use static creator proposed by Li Tang.       4. Try different tools for class diagram.       5. Decided to use Violet UML Editor temporarily.       6. Draw project class diagram for EIR 1~4 and FR 1~15.       7. Have difficulty in using the software to draw relationship lines between classes.      * + 1. Project Class Diagram | | | | | | | | | |
|  | | | | | | | | | |
| 編號 | 處理動作 | | | 負責人員 | | 處理期限 | | 狀態 | 備註 |
|  | 做出AppleWatch投影片 | | | 劉秋志 | | 9/29 | | **Closed** |  |
|  | 做出Project的投影片 | | | 李唐 | | 9/29 | | **Closed** |  |
|  | 想出擴展Project功能 | | | 張文博  李昇輯 | | 9/29 | | **Closed** |  |
|  | 學習Android | | | (李唐)全體 | | 10/4 | | **Closed** |  |
|  | 寄信問WBS的項目 | | | 李唐 | | 10/5 | | **Closed** |  |
|  | 完成WBS | | | 王敦儒 | | 10/8 | | **Closed** |  |
|  | 學習Github | | | (李唐)全體 | | 10/9 | | **Closed** |  |
|  | 研究辨識的演算法 | | | 李唐、劉秋志 | | 10/9 | | **Closed** |  |
|  | 研究Server | | | 王敦儒 | | 10/9 | | **Closed** |  |
| 10 | 研究GUI | | | 李昇輯、張文博 | | 10/9 | | **Closed** |  |
| 11 | 增進開會效率的工具 | | | 李唐 | | 10/19 | | **Closed** |  |
| 12 | Survey Parse… | | | 王敦儒 | | 10/19 | | **Closed** |  |
| 13 | 小Project | | | (李唐)全體 | | 10/26 | | **Closed** |  |
| 14 | 問圖形專家 | | | 劉秋志 | | 10/19 | | **Closed** |  |
| 15 | 初步研究OpenCV、NDK | | | 李唐 | | 10/26 | | **Closed** |  |
| 16 | 寫大致的需求 | | | (李唐) 全體 | | 10/19 | | **Closed** | 老師說的 |
| 17 | 小P: Login via Facebook | | | 王敦儒 | | 10/26 | | **Closed** |  |
| 18 | 小P: OpenCV抓圖片上的圓形 | | | 李唐 | | 10/26 | | **Closed** |  |
| 19 | 小P:相機圖片傳回 | | | 劉秋志 | | 10/26 | | **Closed** |  |
| 20 | 小P:GUI | | | 張文博、李昇輯 | | 10/26 | | **Closed** |  |
| 21 | WBS上的完成時間 | | | 王敦儒 | | 10/22 | | **Closed** |  |
| 22 | 無法登入的Bug | | | 王敦儒 | | 11/2 | | **Closed** |  |
| 23 | Requirement Docs | | | (李唐)全體 | | 10/29 | | **Closed** | 如會議記錄分配 |
| 24 | 研究如何匯入metaio SDK | | | 劉秋志 | | 11/2 | | **Closed** |  |
| 下次會議 | | | | | | | | | |
| 日期 | | | 時間 | | 地點 | | | | |
| 11/23 | | | 08：00 | | 男八舍交誼聽 | | | | |

WBS: <https://www.dropbox.com/s/x6yyh4ijju3w3u4/wbs.xlsx?dl=0>

Structure: [https://cacoo.com/diagrams/8Pu7JQhXCYJhTq30](%20https:/cacoo.com/diagrams/8Pu7JQhXCYJhTq30)

Term Project RequirementDoc: [https://www.dropbox.com/s/wwmj0k430pftdzx/Requirements.docx?dl=0](%20https:/www.dropbox.com/s/wwmj0k430pftdzx/Requirements.docx?dl=0)